# PROJECT REQUIREMENTS DOCUMENT

Consumer Direct – Requirements for 
Automation of Letter Generation

Updated: 06/12/2014

Record of Approvals

Executive Sponsor and Key Stakeholders

By signing this document, you are indicating that you have reviewed the information contained in this and agree to the baseline commitments specified herein.

| __________________________________________ Wanda Oneferu-Bey, CD ASU VP | ____________________ Date |
| --- | --- |
| __________________________________________ Vickie Cosby, Director of CD Sales | ____________________ Date |
| __________________________________________ Jeff Ford, Director CD Enrollment & Billing | ____________________ Date |
| __________________________________________ Rachel Wagner-Hutchison, Manager CD Sales Support | ____________________ Date |
| __________________________________________ Robin Clark, Manager, Enrollment & Billing | ____________________ Date |
| __________________________________________ Pamela Faulkner, Director, Medical Underwriting | ____________________ Date |
| __________________________________________ Judy Ginyard, Manager, Medical Underwriting | ____________________ Date |
| __________________________________________ Angela Gonce, Marketing | ____________________ Date |
| __________________________________________ RanayeWeinapple, Marketing | ____________________ Date |
| __________________________________________ Terry Beasley, Project Coordinator, Enrollment & Billing | ____________________ Date |

Core Solutions Team

By signing this document you are indicating that you have reviewed the information contained in this Project Requirements Document for Improve Correspondence Handling for 2010 Project and agree to the baseline commitments specified herein.

| Executive Sponsor | Wanda Oneferu-Bey |
| --- | --- |
| Project Manager | Mark Lewis |
| Requirements Manager | Robert Brissett |
| Technical Delivery Manager | Deepak Saxena |
| Test Manager | Joe Schneider |
| Director, eHealth | Paul Correia |

Trademarks

Trademarked names may appear throughout this document. Rather than list the names and entities that own the trademarks or insert a trademark symbol with each mention of the trademarked name, the names are used only for editorial purposes and to the benefit of the trademark owner with no intention of infringing upon that trademark.

Revision History

| Date | Description | Preparer | Version |
| --- | --- | --- | --- |
| 8/5/2010 | Created Document | Laurie Miller | 1.0 |
| 4/20/2014 | Updated with new HPX Architectural solution | Raj Somalaraju | 2.0 |

# Contributors to the document

- Laurie Miller

- Natalie Krugman

File Information

Last Saved:Jun 12, 2014 02:03

SharePoint Location: https://share.carefirst.com/home/Finance/pmo/ci/Local Platform/P12-1226/Requirements/PRD-Letter_Automation.docx

Table of Contents

1	Introduction	6

1.1	Purpose	6

1.2	Definitions, Acronyms and Abbreviations	6

2	Requirements Overview	6

2.1	Assumptions	7

2.2	Impacted Systems	7

2.3	Requirements	8

3	Future Deliverables	13

4	APPENDIX – A    Referenced Documents	13

# Introduction

The purpose of this document is to provide requirements that are defined asAutomation of Letter Generationfor 2010 Consumer Direct Project. These requirements will enhance the communication between Consumer Direct CD Workflow application and HP Exstream. The requirements will allow for the creation of letters using HP Extreme during the CD Workflow process thereby decreasing the need for manual letter creation and attachment to the work object. This document will provide the high level requirements and detailed requirements will be in supporting documents.

## Purpose

This document will address following requirements

- Letters generated by E&B in CD Workflow

- Letters generated by MU in CD Workflow

## Definitions, Acronyms and Abbreviations

The following are new Definitions, Acronyms and Abbreviations to support these requirements.

| Term | Definition |
| --- | --- |
| CD Workflow | System that supports ASU business processes |
| HP Extream (HPX) | System that supports the generation of Correspondence for IMD business |

# Requirements Overview

The scope of this PRD covers the high level requirements for changes to CD Workflow and the integration of HPX

For HP Extream Implementation, the letters will be created as templates and stored in HP Extream. CD Workflow will utilize an existing HPX web service to send the required data elements to populate the templates, as needed. HPX stores the letter data in a history table so that the letter can be retrieved at a later time in CD Workflow.

HP Extream Integration implementation, for the automation of Letter Generation, is scheduled for xx/xx/2014 Release.

## Assumptions/Risks/Dependencies

### Assumptions.

- Retention of letters in HP Extream will follow current CareFirst standards

- The HPX Administrator and CD Workflow Development teams will coordinate any efforts that impact –

- Template field updates

- Add/Delete template

- Letters will be sent to the Applicant in accordance with their mailing preference i.e. email or snail mail

### Risks

### Dependencies

- Implementation of automated letter generation functionality detailed in LOEP-ShopByProduct PRD

## Scope

### In Scope

- Integration with HP Extream for automation of Letter generation for EAB and MU

- Letter conversion – template creation in HPX

### Out of Scope

- Letters currently generated outside of the process defined for the IMD market within CD Workflow

## Impacted Systems

Outlined in this section is the detailed identification of systems seen as being impacted by these requirements.

- CD Workflow

- HP Extream (HPX)

- Carefirst Document Writer (CDW)

## Business Requirements

Outlined in this section is the detailed identification of items within the scope of this document.

### Business Requirements

| BR# | UR# | FR# | Requirement Name | Requirement Description |
| --- | --- | --- | --- | --- |
|  |  |  | Letter Availability | Letter Generation system shall be able to accept and generate E&B and MU letters |
|  | UR1.1 |  |  | MU Nurses and EABTechs shall have the ability to request the generation of letters from the available templates |
|  |  | TR1.1.1 | Template access | Letter templates shall be designated to each user workgroup(s) that can access templates |
|  |  | TR1.1.2 | Template creation | An EAB/MU representative shall have the ability to create new Templates within the Letter generation system |
|  |  | TR1.1.3 | Template integration | Templates created in the Letter generation system shall be accessible to the respective user workgroups within CD Workflow i.e. EAB and MU |
|  |  |  | Template Data | Letter Templates shall define the information that will be required to generate the letter |
|  | UR2.1 |  |  | Users shall be required to enter all required information as defined by the template being populated |
|  |  | TR2.1.1 |  | CD Workflow shall display all the fieldsthat are available on the selected template |
|  |  | TR2.1.2 | Required fields | CD Workflow shall indicate the required fields to the user for each template |
|  | UR2.2 |  | Missing data prompt | Users shall be notified when a letter cannot be created due to missing data |
|  |  | TR2.2.1 | Missing data prompt | CD Workflow shall indicate to the user when any required data is not populated |
|  |  | TR2.2.3 | Letter request | Notification to generate a letter(s) shall contain all the required information |
|  |  |  | Letter Selection | MU and E&B shall have the ability to select the applicable letter(s) when more than one letter may apply |
|  | UR3.1 |  |  | CD Workflow users shall be able to select multiple templates to be generated as part of the letter request |
|  |  | TR3.1.1 |  | CD Workflow shall display the list of templates, relevant to the Work Object status Note: Status relevant templates are defined in the Master Letter log |
|  |  | TR3.1.2 |  | CD Workflow shall allow the user to select from the list of available templates to generate the Letter request |
|  |  | TR3.1.3 |  | CD Workflow shall persist the data entered for each template, between all of the Letter Generation wireframes, until the letter request has been submitted Note: See Appendix 4. Wireframes |
|  | UR3.2 |  |  | Users shall be able to review the list of templates and attachments prior to sending the request to generate the letter |
|  |  | TR3.2.1 |  | CD Workflow shall present the user a summary of the Templates selected and attachments that will be included in the letter request |
|  |  | TR3.2.2 |  | CD Workflow shall allow the user to drop a Template or attachment from the Letter summary view |
|  |  | TR3.2.3 |  | CD Workflow shall no longer persist the data for a Template that is dropped from the Letter summary view |
|  |  |  | Letter Creation | The letter automation system shall accept letter generation request, which may contain the selected letter templates and attachment(s). |
|  | UR4.1 |  |  | Users shall be able to include attachments that reside on either a local or network drive |
|  |  | TR4.1.1 |  | CD Workflow shall allow the users to attach file(s) to be sent along with the letter request |
|  |  | TR4.1.2 |  | Attachments shall be available for printing with the letters generated |
|  | UR4.2 |  |  | CD Workflow users shall be notified of the status of the letter generation. - Successful – letter generated - Successful – letter in print queue - Letter generation unsuforccessful – regenerate - Letter Printed |
|  |  | TR4.2.1 |  | Letter generation system shall notify CD Workflowof the status of the letter request |
|  |  | TR4.2.2 |  | CD Workflow shall display the status of the letter generation process on the Application UI – Letter History |
|  |  | TR4.2.3 |  | Letter generation system shall notifyCD Workflowof the date of the letter generation request and shall be visiblein the Letter History |
|  |  | TR4.2.4 |  | Letter generation system shall send to CD Workflow the Letter Request ID of the letter creation request and shall be visiblein the Letter History |
|  |  | TR4.2.5 |  | CD Workflow shall present the Letter Request ID as a link that allows the user to view the generated image of the letter request |
|  |  |  | Letter Approval | Letters shall be reviewedfor quality prior to being released for printing |
|  | UR5.1 |  |  | CD Workflow shall provide for a quality review of designated letters by designated workgroup users. |
|  |  | TR5.1.1 |  | CD Workflow shall allow approval of E&B letters by the designated E&B approver and MU letters by the designated MU approver. |
|  |  | TR5.1.2 |  | CD Workflow shall present the generated letter packet to the user, upon completion of the template, for approval |
|  |  | TR5.1.3 |  | CD Workflow shall allow the user to approve or reject the generated letter packet |
|  |  | TR5.1.4 |  | Upon rejection of the Letter generated the user shall be directed to reselect the template(s) and recreate the Letter request |
|  |  | TR5.1.5 |  | Upon rejection of the Letter generated the Letter generation system shall discard the generated letter Note: User shall create a new request that will generate a new Letter ID |
|  |  |  | Letter Printing and Mailing | The Letter generation application shall place the letters in the appropriate queues for printing and mailing. |
|  | UR6.1 |  |  | Once the letter has been approved by the User, the Letter Generation system shall releasethe letter for printing and mailing |
|  |  | TR6.1.1 |  | Letter Generation system shall provide separate print queues configurable by, but not limited to, workgroup, product family, and/or jurisdiction |
|  |  | TR6.1.2 |  | Letter generation system shall send the letter to the Applicant via their communication preference Note: Possible deferment of this requirement to future release |
|  |  | TR6.1.3 |  | In the absence of a communication preference the default option shall be via snail mail |
|  |  |  | Letter Retrieval | Letter generation requests shall be associated with the originating Application in CD Workflowand will be available to the user to viewupon creation |
|  | UR7.1 |  |  | Users shall have the ability to view the image of the generate letter at any point in the process flow Note: Image will be accessible via the Letter ID. Preferably accessible via a hyperlink |
|  |  | TR7.1.1 |  | CD Workflow shall retrieve the letter from the Letter repository and present the image to the user upon request |
|  |  | TR7.1.2 |  | CD Workflow shall use the unique Letter ID, to retrieve the generated letter image |
|  |  |  | Letter Barcoding | Letter generation application shall place a scan-able barcode on letters at print time. |
|  | UR8.1 |  |  | Barcodes will be coded to contain – - WO ID - SID |
|  |  |  | Template Administration | Letter generation application shall provide an interface for template updates and creation of new templates. |
|  | UR9.1 |  |  | Representative(s) from EAB and MU shall have access to create new Letter templateswithin the Letter generation system |
|  |  | TR9.1.1 |  | Letter generation system shall allow users to create new templates for new letter(s) that may be introduced beyond the project implementation timeline |
|  |  | TR9.1.2 |  | When data fields are updated/added on an existing Letter template the update shall be reflected in CD Workflow Note: Will require addnl. Development effort to keep the templates in sync. |
|  |  |  | Letter Attachments | Letter generation application shall allow for the inclusion of attachments as part of the Letter generation request |
|  | UR10.1 |  |  | User shall have the ability to select additional documents, apart from the letter templates, that will be included in the letter generation request |
|  |  | TR10.1.1 |  | CD Workflow shall allow the user to attach up to a maximum of 3 files to the letter request |
|  |  | TR10.1.2 |  | Each file being attached shall not exceed 2Mb |

# Future Deliverables

In addition to this PRD, following deliverables will be provided in order to address detailed requirements and technical implementation of requirements documented in this PRD:

| Deliverable | Responsible |
| --- | --- |
| Updated Business Process flow | BA Team |
| Updated Wireframes for HPX | BA Team |
| Use Cases | BA Team |
| Master Letter log | BA Team |
| Template Variable List | BA Team |
| Updated SAP | IT Team |
| Updated SOP for Letter Generation | Business |

# APPENDIX – A    Referenced Documents

This section provides a list of documents used or referenced in the construction of this document.

| # | Document Title | Version/ Document Date | Document Description | Owner / Department | Location |
| --- | --- | --- | --- | --- | --- |
|  | Letter Generation Process Flow | 1.0 | Describes the sequence of events in the Letter generation flow | BA |  |
|  | Master Letter log | 1.0 | List of all letters that that are used by EAB and MU that need to be automated | EAB/MU |  |
|  | Template Variable list | 1.0 | List of fields available on each Letter template | EAB/MU |  |
|  | Wireframes | 1.0 | Draft of the CD Workflow UI to be used for letter generation | BA |  |
|  | Use Case | 1.0 | Detailed reqt. document | BA |  |
|  | SOP Document for Letter Generation | 1.0 | Documents the operating procedure for the new Letter Generation process | EAB/MU |  |